## Slide 1: Chapter 1: Project Planning
Project Management & Monitoring OECE-103
Teacher: Sukhwinder Singh
Department: Civil Engineering
Institution: Guru Nanak Dev Engineering College, Ludhiana

## Slide 2: Project Management
Project management is an essential skill for successful business operations. It involves planning, organizing, and controlling resources to achieve specific goals. It is a process that requires effective communication, collaboration, and resource allocation to ensure projects are completed on time, within budget, and within scope. A successful project manager must be organized and have excellent problem-solving skills. They must also be able to handle multiple tasks and prioritize tasks to ensure all deadlines are met. By utilizing project management techniques, businesses can ensure their projects are completed with the highest quality, on time, and within their budget.

## Slide 3: Resources required for project completion
Project Plan
Budget
Personnel
Equipment
Materials
Resources
Technology
Communication Plan
Change Management Plan
Risk Management Plan
Quality Assurance Plan
Testing Plan
Documentation Plan
Training plan

## Slide 4: Project Plan
A project plan is a document that provides guidance on the execution of a project. It includes the project’s goals, the project team’s roles and responsibilities, timelines, and a budget. It also outlines the resources required for the project and the project’s timeline. The project plan is used to track progress, ensure that tasks are completed on time, and provide feedback to stakeholders.

## Slide 5: Budget
The budget for a project will depend on the scope of the project and the resources required to complete it.

## Slide 6: Personnel
Personal resources for a project may include the time and skills of the project team, funds to purchase equipment and materials, outside consultants, and other resources that may be necessary.

## Slide 7: Equipment
Equipment resources may include software, hardware, and tools that are necessary to complete the project.

## Slide 8: Materials
Material resources could include any raw materials or components that are needed to complete the project. Other resources might include space and facilities, transportation, and other services.

## Slide 9: Resources
In project management, resources refer to the people, materials, services, and other assets that are used to complete a project. It is important to consider the availability and cost of resources when planning and executing a project. Resources can be categorized as human resources, physical resources, and financial resources.

## Slide 10: Technology
Technology is a critical resource for successful projects, as it plays a vital role in providing the tools, data, and services that make it possible to complete a project.
Technology can be used to drive efficiencies and help teams collaborate on projects, by providing a platform for communication, task management, file sharing, and workflow automation. Technology also enables teams to access and analyze data to make more informed decisions. Technology also provides the opportunity to track progress and generate reports to help stakeholders make decisions about how to allocate resources and understand the progress of a project. Finally, technology can be used to scale projects and enable teams to manage complex projects with ease.

## Slide 11: Communication Plan
The communication plan of a project is a document that outlines how the project team will communicate with stakeholders, customers, and other interested parties. It includes the channels of communication used, the frequency of communication, and the details of the message that should be communicated. The communication plan also outlines who should be responsible for delivering the messages, who should receive the messages, and who should provide feedback. The communication plan should be tailored to the project and should be regularly updated to ensure that stakeholders and customers are kept up to date with the progress of the project.

## Slide 12: Change Management Plan
The change management plan is also an important part of project management and should be developed alongside the communication plan. The change management plan outlines the strategy for managing changes that may arise during the project. It should include the process for identifying, assessing, and addressing risks, as well as the roles and responsibilities of all stakeholders involved. The change management plan should also include a process for assessing the impact of changes, determining the resources needed to address the changes, and communicating the changes to all stakeholders. Finally, the change management plan should define a process for monitoring and evaluating the success of the changes.

## Slide 13: Risk Management Plan
The risk management plan is a document that outlines the steps that should be taken to identify, assess, and manage potential risks that may arise during the project. It should include the process for identifying risks, assessing their potential impact, and developing strategies to mitigate or eliminate the risks. The risk management plan should also include the roles and responsibilities of all stakeholders involved, as well as the process for monitoring and evaluating the success of the risk management strategies.

## Slide 14: Quality Assurance Plan
Quality assurance plan is an important element of project management and should be included in the project plan. The quality assurance plan outlines the steps that should be taken to ensure that the project meets the required standards of quality. It should include the process for testing and verifying the accuracy of the project's deliverables and the processes used to ensure quality throughout the life cycle of the project. The quality assurance plan should also include the roles and responsibilities of all stakeholders involved, as well as the process for monitoring and evaluating the success of the quality assurance plan.

## Slide 15: Testing Plan
A testing plan is an important part of the project planning process. It outlines the necessary steps and activities to ensure the successful completion of the project. It outlines the scope of testing, the testing environment, the test strategies and techniques, test scheduling, and the resources available for testing. The plan should also include any risks associated with the project and the steps necessary to mitigate them. The testing plan should be updated regularly to ensure that the project is meeting its goals and objectives.

## Slide 16: Documentation Plan
The documentation plan is the next step in the project planning process. It outlines the documents that will be produced throughout the project, the format of the documents, the frequency of the documents, and the roles and responsibilities of the team members involved. The documentation plan should be updated regularly to ensure that the project is progressing as planned.

## Slide 17: Training Plan
The training plan is the final step in the project planning process. It outlines the necessary training activities that need to be completed throughout the project, the resources that are available for training, and any external resources that may be needed. The training plan should be updated regularly to ensure that the project is meeting its goals and objectives.

## Slide 18: Project Planning
The first step in project management is to develop a project plan. This plan should include the project's objectives, timeline, and budget. It should also include risk management plans and quality assurance plans. During project planning, it is important to consider the availability of resources such as personnel, materials, and equipment. It is also important to consider the project's timeline and deadlines.

## Slide 19
Once the project plan is in place, the project manager must assign tasks and responsibilities to team members. They must also ensure that team members have the necessary resources to complete their tasks. Furthermore, the project manager should track progress and provide regular updates to ensure tasks are completed on time and within budget.
Project planning is an essential part of any successful business operation. It requires careful planning, organization, and resource management. When done correctly, it can help ensure that projects are completed on time, within budget, and within scope.

## Slide 20: What are the steps in project planning?
Define the project.
Set measurable goals and objectives.
Identify project stakeholders.
Develop a project plan.
Assign tasks and responsibilities.
Estimate costs and develop a budget.
Create a timeline.
Monitor progress and make adjustments as needed.
Review and adjust the plan as needed.
Celebrate success.

## Slide 21: Why Project planning is Important?
Project planning is important because it provides a roadmap for success.
It ensures that everyone involved in the project is on the same page and that the project is completed on time and within budget.
It helps to identify potential risks and develop strategies to mitigate them.
It also helps to track progress and make necessary adjustments as needed.
Finally, it provides a sense of accomplishment and allows everyone involved to celebrate when the project is complete.

## Slide 22: Steps Involved in project Planning?
Establish the Project Goal: The first step in project planning is to establish the project goal. This includes the objectives to be achieved, the expected outcomes, and any required deliverables.
Gather Requirements: In order to achieve the project goal, it is important to understand what is needed to complete the project. This includes identifying stakeholders, gathering requirements, and developing a project scope.

## Slide 23
Develop a Project Plan: Once the project goal and requirements have been established, the next step is to develop a project plan. This plan should include the tasks required to complete the project, timelines, resources needed, and a budget.
Assign Resources: Once the project plan is developed, it is important to assign resources to each task. This includes assigning team members, contractors, and other resources.

## Slide 24
Monitor Progress: As the project progresses, it is important to monitor progress and make necessary adjustments. This includes tracking progress, managing issues, and reporting progress to stakeholders.
Finalize and Deliver: Once the project is complete, it is important to finalize the project and deliver the final product. This includes completing any paperwork, verifying the deliverables, and archiving the project files.

## Slide 25: What is Scheduling in Project?
Scheduling in project management is the process of creating a timeline for when specific tasks or activities should be completed. It involves determining the order of tasks, assigning resources to tasks, estimating the amount of time needed to complete tasks, and establishing milestones, or dates for completion. Scheduling helps project managers, team members, and stakeholders stay organized and informed about the progress of the project.

## Slide 26: Steps in Project Scheduling Phase
Define project tasks: Identify the specific tasks that must be completed to achieve the project objectives.
Estimate task duration: Determine how long each task will take to complete.
Sequence project activities: Establish the order in which tasks must be completed.
Create the project schedule: Use the task duration and sequence information to create a project schedule.

## Slide 27
Assign resources: Determine the resources needed for each task and assign them to the project tasks.
Develop the budget: Estimate the costs associated with the project tasks and create a project budget.
Track progress: Monitor progress on the project to ensure it is on schedule and within budget.
Make adjustments: Adjust the project schedule and budget as necessary to ensure the project is completed on time and within budget.

## Slide 28: Controlling Phase of Project Management
The Controlling Phase of Project Management is the process of monitoring progress, making adjustments to ensure the project goals and objectives are achieved, and taking corrective action if necessary.
The Controlling Phase includes
Monitoring Tasks
Resources
Financials Associated with the project.

## Slide 29
It also includes tracking the project’s
Progress against its goals
Objectives, as well as its timeline and budget.
It also includes
Identifying
Mitigating risks associated with the project, and
Communicating project status to stakeholders.
It is important to note that the Controlling Phase is an ongoing process throughout the project.

## Slide 30: Steps Involved in Control Process
Establish Project Controls: Establishing project controls involves creating the framework and processes that will be used to monitor and control the project. This includes designing performance measurement systems, setting up tracking systems, and creating a communication plan.
Monitor and Track Progress: During the controlling phase, the project manager must monitor and track the progress of the project. This includes keeping track of tasks, resources, and financials associated with the project, as well as tracking the project’s progress against its goals and objectives, timeline, and budget.

## Slide 31
Assess and Identify Risks: As the project progresses, risks associated with the project must be assessed and identified. This includes identifying potential risks, assessing their likelihood and impact, and taking corrective action if necessary.
Communicate Status: The project manager must communicate the project’s status to the stakeholders. This includes providing regular updates on the project’s progress, and any changes that have been made to the project’s timeline or budget.
Take Corrective Action: If the project is not progressing as expected, the project manager must take corrective action. This may include making changes to the project’s timeline or budget, or

## Slide 32: Role of Decision in Project Management
Decision making is an integral part of project management. It is the process of making choices from available alternatives in order to achieve a desired goal or outcome. Making decisions is a critical part of project management because it allows project managers to strategically plan, allocate resources, and adjust the project plan as needed to meet the project’s objectives.

## Slide 33
Decision making in project management is important because it helps project managers accurately assess risks, identify solutions, and make the best possible choices for the project. It also allows project managers to identify potential issues and create strategies to address them.
Decision making also helps project managers to prioritize tasks, allocate resources, and manage team performance. By having an effective decision-making process in place, project managers can ensure that the project is completed on time, within budget, and to a high standard of quality.

## Slide 34: Steps in Decision Making
Identify the problem or goal: The first step in decision making is to identify the problem or goal that needs to be addressed. It is important to be as clear as possible about the issue that needs to be addressed.
Gather information: Once the problem or goal has been identified, the next step is to gather relevant information. This can include researching the problem, talking to experts, and consulting with others who have faced similar issues.

## Slide 35
Brainstorm solutions: Once the problem has been identified and the relevant information has been gathered, the next step is to brainstorm potential solutions. It is important to think creatively and consider a variety of options.
Evaluate options: After potential solutions have been identified, the next step is to evaluate the options in order to determine which is the best solution. This may involve weighing the pros and cons of each option and assessing which option is the most feasible.
Implement the decision: Once a decision has been made, the final step is to implement the decision. This may involve setting a timeline for implementation, assigning tasks, and taking any necessary steps to ensure the decision is implemented effectively.

## Slide 36: Operation Research
Generally we have several alternatives and it is essential to evaluate them before we can choose the best out of these. This can be done successfully through operation research.
Operations research (OR) is a field of study that uses mathematical models, statistical analysis, and optimization techniques to solve complex problems in business, engineering, and other fields. It involves the application of analytical methods and tools to improve decision-making and resource allocation in various contexts.

## Slide 37
The goal of OR is to find the best possible solution to a problem, given a set of constraints and limitations. This involves identifying the key variables in the problem, modelling their interactions, and using algorithms and optimization techniques to find the optimal solution.

## Slide 38: Steps in Operational Research Technique
Problem Formulation: The first step in OR is to define the problem that needs to be solved. This involves identifying the objectives, constraints, and variables involved in the problem.
Model Development: In this step, a mathematical or analytical model is developed that represents the problem. The model should include all the relevant variables and constraints.
Data Collection: The next step is to collect the data that is needed to input into the model. This may involve gathering data from different sources and cleaning and processing it as needed.

## Slide 39
Model Solution: The model is then solved using various optimization techniques, such as linear programming, dynamic programming, or simulation. The goal is to find the best possible solution that meets the objectives and constraints of the problem.
Model Testing and Validation: The solution is tested and validated to ensure that it is accurate and reliable. This may involve sensitivity analysis or other techniques to test the robustness of the solution.

## Slide 40
Implementation: Once the solution is validated, it can be implemented in practice. This may involve developing policies, procedures, or other systems to implement the solution and ensure that it is sustainable.
Monitoring and Evaluation: Finally, the solution is monitored and evaluated to ensure that it is effective and efficient. This may involve tracking performance metrics, analyzing data, and making adjustments as needed.
Overall, the steps in OR are designed to help organizations make data-driven decisions that are optimized to meet their objectives and constraints. By following these steps, organizations can improve their efficiency, effectiveness, and competitiveness.